Business Requirements Document

Enterprise LLM Usage Governance

# Document Control

| Field | Value |
| --- | --- |
| Use Case Title | Establish accountable enterprise LLM endpoint usage |
| Document Owner | [To be confirmed — IT leadership] |
| Business Sponsor | CTO |
| Version / Date | v0.1 / 2026-09-18 |
| Status | Draft |
| Contributors Interviewed | Business stakeholder / 2026-09-18 |

# 1. Executive Summary

The enterprise needs accountable use of LLM endpoints across approximately 100 teams. IT provisions access today, but cannot fully attribute aggregated provider usage and cost to a business unit, project, or user. This prevents chargeback and credible AI return-on-investment reporting. Access provisioning also delays projects by approximately one week. The target is for 100% of identified LLM endpoint use to be subject to required governance within 15 days, subject to CTO approval and confirmation of the start date.

# 2. Business Objective

Objective statement: Ensure all identified enterprise LLM endpoint use is accountable to the responsible business unit, project, and user so usage, costs, and business benefits can be governed and reported.

Driver type: Pain point today; envisioned benefit. Why now: IT and leadership lack control, chargeback capability, and credible AI ROI visibility. The business anticipates a future compliance need.

| # | Objective | Metric | Baseline today | Target | Target date |
| --- | --- | --- | --- | --- | --- |
| O1 | Govern identified LLM endpoint use | Governance coverage | [To be confirmed] | 100% | 15 days [start date to confirm; CTO] |
| O2 | Enable cost accountability | Usage and cost attributable to BU/project/user | Not complete; records aggregated | 100% of governed use attributable | [To be confirmed — CTO] |
| O3 | Enable ROI reporting | Utilization measured against stated benefit | Not available | [To be confirmed — CTO] | [To be confirmed — CTO] |

Baseline establishment: Reconcile finance records, invoices, procurement records, cloud accounts, and team self-assessments to identify every team, endpoint use, business unit, project, user, and cost record.

# 3. Scope

| In scope | Out of scope |
| --- | --- |
| LLM endpoint use across approximately 100 enterprise teams; access requests; provisioning; usage attribution; cost allocation; ROI reporting | Selection or design of any technology, provider, platform, or architecture |

Geography / entity coverage: [To be confirmed — entities and regions; IT leadership]. Volume covered: [To be confirmed — endpoint calls, users, projects, and spend; IT leadership].

# 4. Current Business Process (As-Is)

Process trigger: Project-specific need. End state: Endpoint access is provisioned and a project team uses an API key. [To be confirmed — record of completion; outsourced IT service]

| Step | Activity | Trigger / input | Output | Decision point? | Exception / rework |
| --- | --- | --- | --- | --- | --- |
| 1 | Project team identifies need and submits access request. | Project need | Request | No formal decision recorded | [To be confirmed] |
| 2 | Outsourced IT service determines who may access. | Request | Access decision | Yes; criteria not formalized | [To be confirmed] |
| 3 | Outsourced IT service provisions access and shares an API key. | Access decision | API key / access | No formal budget, data-use, or vendor decision recorded | Delays projects |
| 4 | Project team uses the endpoint. | API key | Usage | No ongoing usage control reported | [To be confirmed] |
| 5 | IT reviews and reconciles cloud-provider usage and cost records. | Aggregated provider records | Aggregated cost/usage view | No complete BU, project, or user attribution | Cannot fully charge back or report ROI |

# 5. Users and Actors (Business Roles)

| Actor / business role | Steps | Responsibility | Headcount | Notes |
| --- | --- | --- | --- | --- |
| Project team | 1, 4 | R | ~100 teams | Requests and uses access |
| Individual business unit | 2 | A | [To be confirmed] | Should approve access, budget ownership, and accountable use |
| Outsourced IT service | 2, 3, 5 | R | [To be confirmed] | Staffing and single-point-of-failure risk unknown |
| IT leadership | 5 | I | [To be confirmed] | Needs usage and cost information |
| Enterprise leadership | 5 | I | [To be confirmed] | Needs ROI information |
| CTO | Objectives | A | 1 | Approves target |

# 6. Systems, Applications, and Datasets

| Step | Actor | Current system / artefact | Data issue |
| --- | --- | --- | --- |
| 1–2 | Project team / outsourced IT | Internal system | Request and access-decision details |
| 3–5 | Outsourced IT / IT | Cloud providers | API keys, usage, and cost records are aggregated |
| 5 | IT | Cloud-provider records | Incomplete BU, project, and user attribution |

Data classification: [To be confirmed — data governance owner: classification of endpoint inputs and outputs, including personal, financial, confidential, and regulated data].

# 7. Key Pain Points

| Step | Elapsed time | Touch time | Wait time | Constraint |
| --- | --- | --- | --- | --- |
| 1–3: request through key sharing | ~1 week [Assumption — validate by outsourced IT service] | [To be confirmed] | [To be confirmed] | Project delay |
| 4: endpoint use | [To be confirmed] | [To be confirmed] | N/A | User-level utilization unavailable |
| 5: usage/cost review | [To be confirmed] | [To be confirmed] | [To be confirmed] | Aggregation prevents complete chargeback and ROI analysis |

Gap analysis: Governance coverage today = [To be confirmed]; required = 100%; gap = 100% − measured baseline.

Top three constraints: (1) business-unit chargeback is incomplete; (2) user-based utilization is unavailable; (3) ROI cannot be consistently evaluated as utilization against revenue, time saved, and quality benefit.

# 8. Business Requirements

| ID | Requirement | Type | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| BR-01 | Identify all LLM endpoint use across enterprise teams. | Process / Reporting | Must | Coverage is measured against the agreed enterprise inventory. |
| BR-02 | Record accountable BU, project, and user information for each governed use. | Data | Must | 100% of identified governed use has required attribution. |
| BR-03 | Each BU approves access, budget ownership, and accountable use. | Process | Must | Approval owner and decision are recorded before access use. |
| BR-04 | Provide IT and leadership with usage and cost information attributable to BUs and projects. | Reporting | Must | Reports support complete chargeback for governed use. |
| BR-05 | Each BU records intended business benefits using revenue, time saved, and quality measures. | Data / Reporting | Must | Utilization and stated benefits can be reviewed together. |
| BR-06 | Define and apply data classification and accountable-use requirements for endpoint inputs and outputs. | Compliance | Must | Requirements are approved by the data governance owner. |
| BR-07 | Measure governance coverage within 15 days. | Reporting | Must | CTO receives a coverage result and exceptions list by the agreed date. |

# 9. Expected Business Impact

| Impact area | Baseline | Expected after | Basis |
| --- | --- | --- | --- |
| Project delay | ~1 week from request through key sharing | [To be confirmed] | Stakeholder estimate |
| Cost accountability | Incomplete due to aggregated records | Attributable governed usage | Business requirement |
| ROI reporting | Not credible or complete | Utilization compared with revenue, time saved, and quality benefits | Business requirement |
| Compliance readiness | Future need anticipated | Improved evidence and accountability | [Assumption — validate by compliance owner] |

No financial value can be derived yet.

# 10. Assumptions, Constraints, and Dependencies

| # | Type | Statement | Owner to validate |
| --- | --- | --- | --- |
| A1 | Assumption | Request through key sharing takes approximately one week. | Outsourced IT service |
| A2 | Assumption | The 15-day target begins after CTO approval. | CTO |
| C1 | Constraint | Current provider records are aggregated. | IT |
| D1 | Dependency | Finance, procurement, cloud-account, invoice, and team data must be reconciled for the baseline. | IT / Finance / Procurement |
| D2 | Dependency | BUs must define owners and benefit measures. | BU leadership |

# 11. Success Metrics and Measurement Plan

| Metric | Definition | Baseline | Target | Measured by |
| --- | --- | --- | --- | --- |
| Governance coverage | Identified endpoint use subject to required governance ÷ all identified endpoint use × 100 | [To be confirmed] | 100% | IT |
| Attribution completeness | Governed usage with BU, project, and user recorded ÷ total governed usage × 100 | [To be confirmed] | 100% | IT / BU owners |
| Chargeback completeness | Attributable usage cost ÷ total governed usage cost × 100 | [To be confirmed] | [To be confirmed — CTO] | Finance / IT |
| ROI reporting coverage | Governed use with utilization and stated benefit recorded ÷ total governed use × 100 | [To be confirmed] | [To be confirmed — CTO] | BU owners / leadership |

# 12. Risks

| ID | Risk | Category | Mitigation / owner |
| --- | --- | --- | --- |
| R1 | Inventory is incomplete, making 100% coverage unprovable. | Data | Reconcile all identified source records; IT |
| R2 | BUs do not provide ownership or benefit data. | People / Process | Define accountable BU owner; CTO / BU leadership |
| R3 | Sensitive data classification is unknown. | Compliance | Confirm classification requirements; data governance owner |
| R4 | Outsourced IT capacity delays baseline or access work. | Process | Confirm staffing and service commitments; IT service owner |

# 13. Open Questions

1. What is the 15-day target start date, and is it for baseline measurement, target achievement, or both? — CTO

2. What is the current measured governance-coverage baseline? — IT

3. What are the endpoint-use volume, spend, regions, and legal entities in scope? — IT / Finance

4. What is active effort versus wait time within the one-week access process? — Outsourced IT service

5. What data classifications and use requirements apply? — Data governance owner

6. What chargeback-completeness and ROI-reporting targets will the CTO approve? — CTO

# Appendix A — Research and Benchmarks

| Finding | Relevance | Source |
| --- | --- | --- |
| AI governance guidance emphasizes executive accountability and a scalable inventory of AI use, including third-party and unapproved use. | Supports a complete accountable-use inventory. | Protiviti, AI Governance Guide, December 2024 |
| NIST AI RMF provides voluntary guidance for organizations managing AI-related risks. | Supports accountable governance and measurement practices; it does not set a coverage target. | NIST, AI Risk Management Framework 1.0, January 2023 |
| ISO/IEC 42001 specifies requirements for an AI management system. | Relevant context for future compliance readiness; applicability requires organizational assessment. | ISO, ISO/IEC 42001:2023, December 2023 |

No published standard was found that mandates a universal percentage target. The 100% target is the organization’s stated target, pending CTO approval.

# Appendix B — Ideas Parked for Solutioning

| Idea raised | Related need |
| --- | --- |
| “AI Gateway” | Granular, attributable usage information and governance coverage |